School Alumni App - Product Specification

Phase 1: Data Import, Search, Registration Approval, Profiles, and Authentication

Prepared from uploaded Alumni Database field list | 2026-05-17

# 1. Purpose and Phase 1 Scope

Build a secure alumni directory application using the uploaded alumni database fields as the baseline data model. Phase 1 focuses on a reliable one-time admin data import, alumni discovery/search, controlled registration approval, basic profile management including photo upload, and a low-friction authentication model.

| Area | Definition |
| --- | --- |
| In scope | One-time import by admins; self-registration for alumni not present in the imported data; roll-number-based identity; searchable alumni directory; admin review/approval; profile photo upload; secure registration, login, and password recovery. |
| Out of scope for Phase 1 | Payments, events, donations, mentorship matching, job boards, messaging, social feed, mobile app push notifications, and advanced analytics. |
| Primary users | Alumni members, school/alumni association admins, super admins. |
| Primary success measure | Admins can import and verify legacy records; imported alumni can claim records; new alumni can register even if their roll number is not yet in the database; admins can approve/reject all new registration and claim exceptions. |

# 2. Source Fields from Attached File

The uploaded workbook contains one sheet with headers only. Roll no is the unique identifier for the imported alumni record. Field names should be normalized internally while preserving the original labels for import mapping and admin review.

| # | Field | Suggested usage |
| --- | --- | --- |
| 1 | Salutation | Profile attribute |
| 2 | Name | Core identity / education |
| 3 | Gender | Profile attribute |
| 4 | Date of Birth | Profile attribute |
| 5 | Label | Profile attribute |
| 6 | email_id | Core identity / education |
| 7 | Registered | Workflow / admin metadata |
| 8 | Registered On | Workflow / admin metadata |
| 9 | Approved On | Workflow / admin metadata |
| 10 | Profile Updated On | Workflow / admin metadata |
| 11 | Admin Note | Workflow / admin metadata |
| 12 | Profile Type | Workflow / admin metadata |
| 13 | Roll no | Core identity / education |
| 14 | Course | Core identity / education |
| 15 | Stream | Core identity / education |
| 16 | Course Start Year | Core identity / education |
| 17 | Course End Year | Core identity / education |
| 18 | Secondary Email | Contact / location |
| 19 | Mobile Phone No. | Contact / location |
| 20 | Home Phone No. | Contact / location |
| 21 | Office Phone No. | Contact / location |
| 22 | Current Location | Profile attribute |
| 23 | Home Town | Profile attribute |
| 24 | Correspondence Address | Contact / location |
| 25 | Correspondence City | Contact / location |
| 26 | Correspondence State | Contact / location |
| 27 | Correspondence Country | Contact / location |
| 28 | Correspondence Pincode | Contact / location |
| 29 | Company | Professional profile / search |
| 30 | Position | Professional profile / search |
| 31 | Premium Membership | Profile attribute |
| 32 | Premium Number | Profile attribute |
| 33 | Member Roles | Workflow / admin metadata |
| 34 | Educational Course | Profile attribute |
| 35 | Educational Institute | Profile attribute |
| 36 | Start Year | Profile attribute |
| 37 | End Year | Profile attribute |
| 38 | Facebook Link | External links |
| 39 | LinkedIn Link | External links |
| 40 | Twitter Link | External links |
| 41 | Website Link | External links |
| 42 | Work Experience(in years) | Professional profile / search |
| 43 | Professional Skills | Professional profile / search |
| 44 | Industries Worked In | Professional profile / search |
| 45 | Roles Played | Professional profile / search |
| 46 | HOUSE | Profile attribute |

# 3. Data Model and Key Rules

| Entity | Purpose | Important fields |
| --- | --- | --- |
| AlumniMember | Primary profile record imported from the spreadsheet and later maintained by the alumnus/admin. | rollNumber, name, email, course, stream, years, location, company, position, profile photo, status |
| ImportedRecord | Raw import staging table for validation, duplicate detection, and import audit. | importBatchId, source row, raw field payload, validation errors, import status |
| UserAccount | Login/account layer linked to an alumni record. | email, password hash or passwordless identity, account status, last login, failed attempts |
| ApprovalRequest | Admin review object for new registrants or profile-claim conflicts. | rollNumber, submitted email, evidence fields, status, reviewer, reason |
| AdminUser | Privileged user allowed to import data and approve/reject users. | role, permissions, audit trail |
| RegistrationRequest | Self-registration record for alumni who are not found in the imported dataset, or whose roll number exists but needs admin validation before activation. | submitted rollNumber, name, email, phone, course/stream/batch, proof/evidence, status, reviewer, rejection reason, timestamps |

Uniqueness: rollNumber must be globally unique. Email addresses should be unique for active login accounts, but the app should not rely on email as the alumni identity because emails can change.

# 4. Functional Requirements

| ID | Requirement | Details |
| --- | --- | --- |
| FR-1 | Admin data import | Admins upload a CSV/XLSX mapped to the approved field list. System validates required fields, duplicate roll numbers, invalid emails, impossible year ranges, and malformed phone numbers. |
| FR-2 | Import preview | Before final import, admins see counts for new records, duplicate roll numbers, invalid rows, and warnings. Admin confirms before committing. |
| FR-3 | Roll-number identity | Roll no is stored as the canonical alumni identifier and cannot be edited by alumni. Only super admins can correct it through an audited action. |
| FR-4 | Search directory | Approved members and admins can search by name, roll number, course, stream, year, company, position, location, skills, industry, house, and social/professional keywords. |
| FR-5 | Search filters | Support exact roll-number lookup plus filters for batch/year range, course, stream, location, company, industry, skills, and house. |
| FR-6 | Imported profile claiming | Imported alumni can claim an existing record by entering roll number plus email/mobile/date of birth or other configured verification fields. Matched claims proceed through email OTP/magic link verification; mismatches create an admin review request. |
| FR-7 | New alumni self-registration | Alumni whose roll number is not found in the imported data can submit a new registration form using the same core profile fields. The record remains Pending Review until an admin approves or rejects it. Approval creates the AlumniMember and linked UserAccount. |
| FR-8 | Profile photo | Approved alumni can upload/change their profile photo. Admins can remove inappropriate photos. Supported formats: JPG/PNG/WebP with file size and dimension limits. |
| FR-9 | Profile editing | Alumni can edit non-identity fields such as contact details, professional details, skills, social links, and profile photo. Admins can edit all fields except audit fields. |
| FR-10 | Audit history | Track import batch, registration date, approval date, profile updated date, admin reviewer, and notes. |
| FR-11 | Privacy controls | Expose limited public fields by default. Sensitive fields such as phone, DOB, personal email, and address require explicit visibility settings or admin-only access. |
| FR-12 | Forgot password | Users can request a password reset through a time-limited email link or OTP. Reset tokens expire and can be used only once. |
| FR-13 | Duplicate and conflict handling | If a new registrant submits a roll number that already exists, the app must prevent silent duplicate creation. It should route the request to profile-claim or admin conflict review, showing admins possible matches by roll number, name, email, course, and batch. |
| FR-14 | Admin review queue | Admins need a unified queue with tabs/filters for Imported Claim Requests, New Registrations, Conflicts, Approved, and Rejected. Each decision must capture reviewer, timestamp, and optional note. |
| FR-15 | Registrant notifications | The system should notify registrants by email when their registration is submitted, approved, rejected, or requires more information. |

# 5. Authentication Recommendation

Recommended approach for Phase 1: import alumni records without creating usable passwords, then ask each alumnus to claim the profile using roll number plus email OTP or magic link. After claim approval/verification, let the alumnus set a password or continue with passwordless email login.

| Topic | Recommendation |
| --- | --- |
| Preferred registration flow | Imported alumni: user enters roll number and email, verifies via OTP/magic link, then claims the existing profile. New registrants: user enters roll number and email, verifies email first, completes the registration form, and waits for admin approval before directory access. |
| Why not pre-create passwords? | Admins should not create or store initial passwords. It increases operational risk and support burden. Imported users should activate their own account through email verification. |
| OTP vs password | Use email OTP/magic link for registration, email verification, and first-time activation. After approval, allow the alumnus to set a password or continue with passwordless magic-link login. For Phase 1, passwordless plus optional password is simpler and safer than admin-issued passwords. |
| Password storage | Store only salted password hashes using a modern algorithm such as Argon2id or bcrypt. Never store plain-text passwords or reversible encrypted passwords. |
| Forgot password | Send time-limited reset link or OTP to the verified email. Invalidate tokens after use, after expiry, and after password change. |
| Security controls | Rate-limit OTP/login attempts, lock or throttle repeated failures, log admin actions, verify email ownership, enforce HTTPS, and protect profile-photo uploads with content type and size checks. |

# 6. Registration and Approval Workflow - Imported and New Alumni

Phase 1 must support two entry paths: (A) imported alumni claiming an existing profile, and (B) new registrants creating a profile request when their roll number is not present in the imported dataset. In both cases, the user does not get directory access until identity is verified and the registration state is Approved.

| Step | Flow |
| --- | --- |
| A1 - Imported claim | Alumnus enters roll number and email. System finds imported AlumniMember in Imported / Unclaimed state. |
| A2 - Verify match | If email or other configured verification field matches the imported record, system sends OTP/magic link. If not, create an ApprovalRequest for admin review. |
| A3 - Activate | After successful verification and approval where required, system links UserAccount to AlumniMember, changes status to Approved, and prompts for password/profile completion/profile photo. |
| B1 - New registration | Alumnus enters roll number and email. If roll number is not found, system allows a new registration form using required profile fields from the uploaded file. |
| B2 - Prevent duplicates | If roll number is found, route user to imported profile claim. If roll number is similar or conflicting, route to admin conflict review instead of creating a duplicate. |
| B3 - Admin review | New registration is saved as Pending Review. Admin compares submitted details against school records and approves, rejects, or requests more information. |
| B4 - Account creation | On approval, system creates AlumniMember and UserAccount, marks email as verified, asks alumnus to set password or use passwordless login, and grants directory access. |
| B5 - Rejection / more info | On rejection or more-info request, registrant receives an email notification with admin note. No directory access is granted until approved. |

# 7. Search Specification

| Search area | Fields / behavior |
| --- | --- |
| Global search | Name, roll number, email where permitted, course, stream, company, position, current location, home town, skills, industries, roles, house. |
| Exact lookup | Roll number exact match should return the canonical profile quickly. |
| Filters | Course, stream, course start year, course end year, current location, company, position, professional skills, industries, house, profile type. |
| Admin search | Admins can additionally search by registration status, approved/rejected status, admin note, registered on, approved on, profile updated on, premium membership, and member roles. |
| Privacy behavior | Directory search results should hide sensitive personal fields unless the viewer has permission or the alumnus has opted in. |

# 8. Roles and Permissions

| Role | Permissions |
| --- | --- |
| Guest | Can start registration/profile claim. Cannot browse directory. |
| Alumnus - Pending | Can verify email and submit claim details. Cannot access directory until approved. |
| Alumnus - Approved | Can view/search directory, edit own profile, upload profile photo, manage visibility settings. |
| Admin | Can import records, review/approve/reject registrations, edit member profiles, moderate profile photos, view admin notes and workflow fields. |
| Super Admin | All admin permissions plus manage admins, correct roll numbers, configure import mappings, and access audit logs. |

# 9. Required Field Categorization

| Category | Fields |
| --- | --- |
| Required for import | Roll no, Name, Course or Stream where available. Email is strongly recommended but may be missing for legacy records. |
| Required for account activation | Imported claim: roll number plus verified email or admin-approved alternate email. New registration: roll number, name, verified email, course/stream/batch details where available, and any admin-required evidence before approval. |
| Admin-only or sensitive | Date of Birth, phone numbers, address, admin note, registered/approved timestamps, premium number. |
| Alumni editable | Profile photo, secondary email, mobile phone, current location, company, position, social links, work experience, skills, industries, roles. |
| System managed | Registered, Registered On, Approved On, Profile Updated On, Profile Type, Member Roles. |

# 10. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | HTTPS everywhere, secure session cookies, MFA optional for admins, rate limiting, audit logs, safe file uploads. |
| Performance | Roll-number lookup under 1 second; filtered directory search under 2 seconds for expected alumni volume. |
| Scalability | Use database indexes for rollNumber, normalized name, course/stream/year, location, company, skills, and approval status. |
| Privacy | Configurable field visibility and consent for exposing email/phone/address. DOB should not be publicly visible. |
| Maintainability | Import mapping should be configurable so future spreadsheet headers can be mapped without code changes. |
| Backup and recovery | Daily database backup, point-in-time recovery if supported, and export of member data for admins. |

# 11. Acceptance Criteria for Phase 1

Admin can upload the attached field structure and complete a validated import without duplicate roll numbers.

Roll number is enforced as unique and used for exact member lookup and profile claim.

An alumnus can register/claim a profile using email OTP or magic link and complete account activation.

Admins can approve or reject registrations with a note and timestamps are captured.

Approved users can search the directory using the defined fields and filters.

Approved alumni can upload, replace, and remove their own profile photo.

Forgot password flow works using a secure, expiring reset link or OTP.

Sensitive fields are not exposed in public search results by default.

All admin actions are logged.

A new alumnus whose roll number is not present in imported data can submit a registration request and remains pending until admin approval.

Admin can distinguish imported profile claims, new registrations, and duplicate/conflict cases in the review queue.

Approved new registrants become searchable alumni members only after approval and email verification.

# 12. Open Questions / Decisions

Which field set should be visible to all approved alumni versus admin-only?

Should mobile number be used for OTP in a later phase, or should Phase 1 remain email-only?

Should profile changes require admin approval, or only registration/profile-claim approval?

Should alumni be allowed to hide themselves from directory search?

Do premium membership and premium number have active Phase 1 behavior or only imported metadata?

What evidence should new registrants provide when their roll number is not already present in imported records?

What evidence should be required when the registering email differs from the imported email?